Focus is on "project selection and development plan."

What was discussed:

* Group decided to move forward with CJ’s Venue Scraper proposal (see previous Teams post for details)
* Venue Scraper project:
  + Scrape multiple homepages for venue websites based in Raleigh / Durham / Cary
  + Currently modifying CJ’s existing project
    - Cloning Local 506 web scraper and modifying for other venues
* Identified potential stakeholders.
  + CJ as owner
  + Talent Buyer / Booking agent as other stakeholders.
    - B2B partners w/ CJ
* Need to identify stakeholder needs.
  + James is interviewing CJ at 6:30pm on 9/24.
  + CJ coordinating w/ Dante from Chapel of Bones for Katelyn interview / questionnaire email
  + James and Katelyn need to categorize needs as Important / Optional / Nice to Have
    - Version 1 can be scratch notes.
    - Version 2 is a clearly defined summary of notes.
* Fatima will brainstorm ideas for how we will settle internal issues / disputes. Fatima will email these to CJ before Sunday
* Raegan will research how other Venues / Talent Buyers / Booking agents assemble shows from scratch.
  + Look into Prism
  + Look into the duties of talent buyers and booking agents.
* Sha: coordinate w/ CJ on defining project scope.
* CJ to begin Project Overview documentation.

Future meeting idea: what if on Mondays I send a list of tasks to the group, you all reach out to me for feedback + clarity, then we have our weekly meetings at the end of the week? I think it could be more beneficial to meet and discuss what we completed, instead of meeting to discuss what we want to accomplish this week.

Please let me know what you all think of this idea. I want my group’s input before making this change.

Looking forward:

Make a list of project requirements - Katelyn, James, and Raegan in week 3 after interviews + research conducted.

Known requirements for the Scraper:

1. Go to venue’s website homepage (and only homepage)
2. Have web scraper extract DATE, LINEUP, TICKET PRICE, DAY OF WEEK for each event.
3. Output event record in the format of “Lineup @ Venue / Price or Price Range, Day of week”
   1. Example: “Taylor Swift, Olivia Rodrigo, Ariana Grande @ PNC Arena / $20 - $50, Thursday”
      1. This is the current format of my database records.