# **CSC154 Software Development**

# **Project Weekly Progress Status Report Template**

**Project Name: Venue Scraper**

**Team Number: 4**

**Project Manager: CJ Coronado**

**Team Members: Katelyn Doyle, Raegan Durdin, Fatima Zaid, James Dove, Sha He**

**Date Duration: 9/16/2024 - 10/06/2024**

**Tasks scheduled for this week:**

* **1) Identify what project to pursue**
* **3) Identify stakeholder needs via interviews and emails with stakeholders**
* **4) Propose consensus on how to settle internal issues**
* **5) Schedule optional wrap-up meeting**
* **6) Research how other talent buyers and booking agents build their concerts**
* **7) Define scope**
* **8) Start Project Overview documentation**

**Tasks completed for this week:**

* **Drafted proposal for navigating internal disagreements.**
* **Conducted interview with primary stakeholder.**
* **Researched how other live music entities plan their concerts.**
* **Began Project Overview documentation.**
* **Began process of secondary stakeholder interview.**
* **Define project scope.**

**Open issues for this week:**

* **N/A**
* **N/A**

**Open changes for project plan and the reasons for the changes:**

* **Changes: interview a different secondary stakeholder**
* **Reasons: secondary stakeholder has not followed up with Katelyn as of 3:47 PM 9/9/2024.**

**Tasks completed by each team member (type the name of project manager and each member):**

* **Project manager (CJ): Began Project Overview documentation.**
* **Member 1(Katelyn): Began process of secondary stakeholder interview.**
* **Member 2(Raegan): Researched how other live music entities plan their concerts.**
* **Member 3(Fatima): Drafted proposal for navigating internal disagreements**
* **Member 4(James): Conducted interview with Primary Stakeholder..**
* **Member 5(Sha): Submitted project scope to CJ.**

**Tasks scheduled for next week:**

* **EVERYONE: Upload current documents to Teams “Files” tab..**
* **Turn excel spreadsheet into Entity Relationship Diagram.**
* **Determine which, if any, software architecture the adopted project follows.**
* **Determine if project should follow MVP, MVVM, MVC.**
* **Create UML diagram for how data is collected and navigated through our software. Katelyn complete secondary interview.**
  + **Note from Project Manager: Katelyn did everything correctly leading up to the interview. We are waiting on the secondary stakeholder to return communication.**
* **Continue Project Overview.**